|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **Final Year Project 1** | | | | | | | | | | | | | | | |
| **Activities** | **Begin Date** | **End Date** | **Week 1** | **Week 2** | **Week 3** | **Week 4** | **Week 5** | **Week 6** | **Week 7** | **Week 8** | **Week 9** | **Week 10** | **Week 11** | **Week 12** | **Week 13** | **Week 14** |
| **Requirement Phase** | 9/8/2021 | 12/9/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Approach Project Leader | 10/8/2021 | 10/8/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Meeting with Member | 13/8/2021 | 13/8/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Documenting Proposal | 16/8/2021 | 5/9/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Change Request Report | 30/8/2021 | 5/9/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Report Request Approval | 30/8/2021 | 5/9/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Write Documentation | 30/8/2021 | 12/9/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **User Design Phase** | 13/9/2021 | 26/9/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Designing Web-Based | 13/9/2021 | 26/9/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design System Architecture | 13/9/2021 | 26/9/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Designing Database | 13/9/2021 | 26/9/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design Interface | 13/9/2021 | 26/9/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Draw the storyboard | 13/9/2021 | 26/9/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Construction Phase** | 27/9/2021 | 2/3/2022 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Module 1 – Login Module | 27/9/2021 | 24/10/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Module 2 - Leave Module | 11/10/2021 | 31/10/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Module 3 - Attendance Module | 18/10/2021 | 7/11/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Module 4 - Commission Module | 25/10/2021 | 14/11/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Module 5 - Stock, Category, Media | 1/11/2021 | 21/11/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Module 6 - Product, Order Module | 8/11/2021 | 9/2/2022 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Module 7 - Supplier, Event Module | 15/11/2021 | 10/1/2021 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |